## Slide 1: VEC 2.0- Billing
Enhanced usability & navigability to key actions/features
Highly intuitive design to enhance customer experience.
Single Action menu to navigate across key functions.
Bill views obtained through single click directly from invoice home.
Account Summary info integrated in the invoices grid.
Reduced steps taken for making payments from 7 to 2.
Reduction in manual routing of inquiries by 20%.
Progress
Benefits
Q3
Q4
Q1
Pilot Launch Oct 2nd week
Phase 2 14-Nov
TBD
Phase:1 (Sep 27th) – UAT phase
  Invoice home, Payments, Inquiries, Account summary
  Archived invoices, Invoice images,
  Change Billing Address, Manage Paper settings
  Bill views (Wireless, VRD, IXPLUS, IBRS)
Phase:2 (Nov 14th) – Analysis in progress
  Bill views (All flavors)
  Adoption to smart Entitlements
  Quick tasks
Phase:3 (2015)
  Notification
  GBR, Reporting
  Downloads, Batch processes
Project Objectives and Results