## Slide 1: Tester Interaction (SIT, E2E, UAT)

## Slide 2
Test cases Creation using Zephyr
NEXT
Test Cycle
Test Case
Execution
Test Step 1
Test Step 2
…
Execution
Execution
Version
Test Plan
Test Cycle - Logical group of test cases (e.g. “Progression", "Regression" etc.). Test cycle is mapped to a Version. A version can have multiple Test cycles.
Test Case - A test case can be added to more than one test cycles. Can be executed distinctly for different test cycles and versions.
Test Steps - A detailed step-by-step description of what should be done to test something. Every Test step can have its own execution.
Execution - When a test case/step is run and its result or status is recorded.

## Slide 3
Test cases Creation using Zephyr Plugin (Test Management tool) - Integration with JIRA
Create a test case in JIRA. Choose the type ‘Test’
Mention the Summary, Affects Version and Fix Version. Link it to Epic
Select the ‘System Impacts’
Select the Test Type either as (Dev,E2E,UAT,SIT)
Click Create
Test Management tool Integration lets you manage Test Metrics within JIRA
Test Details & Linking them to User Story
NEXT

## Slide 4
Linking Test Case to User Story
Add the Test Details – Test Steps, Test Data(if applicable), Expected Result
Link the test case to the User Story by selecting the link type as ‘relates to’
View the linked test case under the User Story
Linking the test cases to the user story will help to track the test status on a user story level.
Plan Test Cycles
NEXT

## Slide 5
Plan Progression and Regression Test Cycles
Go to Tests -> Plan Test Cycle.
Create a new Test Cycle for Progression Testing
Mention the Release Version and Environment as either ‘Production’ or ‘Non-Production’ ( E2E , SIT, UAT)
Create Test Cycle for Regression Testing
Mention the Release Version, Environment as either ‘Production’ or ‘Non-Production’
Test Cycles planning allows test cases to be grouped logically to a version.
Enables ability to track test case progress and execution cycles.
Add Test cases to Test Cycles
NEXT

## Slide 6
Add Test cases to the Test Cycle
Click on the drop down of the Test Cycle and click ‘Add Tests’
Under the ‘Add Tests’ pop up, mention the test case IDs that you need to associate. In this case, adding the Progression test cases to the ‘Progression Cycle’
Add the Regression Test cases to the ‘Regression Cycle’
View Test Cycle Executions
NEXT

## Slide 7
View Test Executions
View the Progression and Regression test cases under the respective Test Cycles.
Test cases execution can be either Manual or Automated
NEXT
Verify CI Build Status

## Slide 8
Verify CI Build Status
Check the build status under the CI build tab of a user story for which you are going to execute the test cases. Build should be in green color which indicates the build is successful.
Verify the User Story is in ‘Resolved’ status
NEXT
Test Execution - Manual
This indicates QA to start Test execution

## Slide 9
Test Execution - Manual
Click on Execute button of a test case. Select the appropriate version and test cycle.
Perform manual execution step-wise. Mark the status of a Step as appropriate (Pass, Fail, Blocked etc.) If a test step is failed, create a new defect(s)
In Bug creation, mention the Summary, Description, Affect Version, Environment as Prod or Non-Prod, Cause of Defect, Test Type, System Impacts, Priority and Attachments. Click Create.
The defect will be mapped to the step.
NEXT
Test Execution – Manual(contd..)

## Slide 10
Test Execution – Manual (contd..)
Map the bug(s) to the test execution. Click Update.
An existing defect also can be mapped to the test execution.
Link the bug to the test case for keeping track of how many defects are raised for the particular test case.
If a failed test case is passed in next test execution, change the test execution status as “Pass” and remove the bug from the mapped defects section.
When all the Test cases under a user story are passed and all bugs are closed, mark the status of User story as ‘Ready for Production’
NEXT
Test Execution – Automation

## Slide 11
Test Execution – Automation
Trigger the Progression Automation Job. Test results are updated against test Cases
If a test case is failed, the automation script creates a new bug and maps to the test execution. And a link is also created between the test case and the bug.
When a failed test case is executed again,
  If Passed:
  Bug status will be automatically changed to “Complete” status
  Bug will be removed from the mapped defects section
  If Failed:
  Bug will be reopened.
  When all the Test cases under a user story are passed and all bugs are closed, mark the status of User story as ‘Ready for Production’
NEXT
Test Cycle
Summary

## Slide 12
Test Cycle Summary
View the test cases results under Jun 2016 Progression Cycle.
View the overall test execution status of Jun 2016 Progression Cycle
Test Summary Report
NEXT

## Slide 13
Test Summary Report
View the ‘Test Summary’ Report
Test Summary provides a comprehensive view of all the tests that belong to a particular project, summarized based on overall totals, Versions, Components and Labels
NEXT
Traceability Report

## Slide 14
Traceability Report
Select the ‘Version’ and Issue Type as ‘Story’. Click Search.
All the User Story for the selected version will be displayed
Select All, Choose the Report type as ‘Requirements to Defects’ and Click Generate
Here ‘Requirements’ denotes the Issue Type being selected. In this case, it is User Story.
‘Tests’ refer to the Test cases.
‘Executions’ refer to the no. of times the test case got passed/failed.
Clicking on the down arrow button tells you in which test cycle this test case got executed.
‘Defects’ refer to the defect that got created when the execution got failed.
Requirements --> Tests --> Executions --> Defects
NEXT
Change Management

## Slide 15: Tester Interaction Ends